# Software Project Management Business Case

# For

# AuralAid: Adaptive AI Hearing with Contextual Understanding

Prepared by

Section Name: B

| Student Name | Reg No |
| --- | --- |
| Hamza Moeen | 22-SE-025 |
| Ayesha Nazir | 22-SE-079 |

Submitted To:

Ma’am Farwah Aizaz

DEPARTMENT OF COMPUTER SCIENCE

BS SOFTWARE ENGINEERING PROGRAM

HITEC UNIVERSITY TAXILA

Table of Contents

Contents

1. Business Case	1

1.1	Document Information	1

1.2	Approval	1

1.3	Notes	1

1.4	Reasons	2

1.4.1	Project Purpose	2

1.4.2	Problem Statement	2

1.5	Options	2

1.5.1	Basic Sound Alert System	2

1.5.2	Mobile App-Based AI Assistant	2

1.5.3	AI + Embedded Smart Hearing System (AuralAid)	2

1.6	Chosen Solution	3

1.7	Costs and Benefits	3

1.7.1	Duration	3

1.7.2	Benefits Timescale	3

1.7.3	Major Risks	3

1.7.4	Cost	3

1.7.5	Dis-benefits	4

1.7.6	Expected Benefits	4

1.8	Investment Appraisal	5

1.8.1	Combined Costs	5

1.8.2	Funding Justification	5

1.9	Risk Analysis	5

1.9.1	Development Delays	5

1.9.2	Budget Constraints	5

1.9.3	Technical Challenges in AI & Hardware Integration	5

1.9.4	User Acceptance and Reliability	6

1.10	Cost Benefit Analysis	6

1.10.1	Basic Sound Alert System (Option 1)	6

1.10.2	Mobile AI Hearing App (Option 2):	7

1.10.3	AuralAid – AI Smart Hearing System (Chosen Option):	9

1.11	Interpretation of CBA	11

List of Tables

Table 1: Document Information	1

Table 2: Approval Information	1

Table 3: Monetary Values for Option 1	6

Table 4: PV for Option 1	7

Table 5: Monetary Values for Option 2	8

Table 6: PV for Option 2	8

Table 7: Monetary Values for Chosen Option	9

Table 8: PV for Chosen Option	10

# 1. Business Case

This business case outlines the justification for developing AuralAid: Adaptive AI Hearing with Contextual Understanding, an AI powered assistive hearing system. It evaluates different solution options, analyzes costs and benefits, assesses risks, and justifies the selected solution based on feasibility, impact, and long term value. The project aims to deliver a socially impactful, technically advanced, and scalable healthcare-assistive technology solution.

## Document Information

Table 1: Document Information

| Project Name: | AuralAid: Adaptive AI Hearing with Contextual Understanding |
| --- | --- |
| Date: | 05-Nov-2025 |
| Author: | Hamza Moeen |
| Approver: | Farwah Aizaz |
| Document Code: | DocumentCode-001 |
| Version: | v1.0 |

## Approval

Table 2: Approval Information

| Date: | Name: | Signature: |
| --- | --- | --- |
| 02-Nov-2025 | Junaid Ali Khan |  |

## Notes

AuralAid aims to provide an intelligent AI-based hearing assistance system that helps hearing-impaired users understand their environment through real-time sound recognition, speech-to-text conversion, vibration alerts, and contextual AI interpretation. The system integrates embedded hardware, AI models, mobile application development, and IoT communication, addressing a real-world healthcare accessibility problem. The project serves as a Final Year Project (FYP) and aligns with both academic objectives and real-world industry relevance.

## Reasons

### Project Purpose

The purpose of AuralAid is to create an AI-powered assistive system that enhances environmental awareness for hearing-impaired individuals by converting sound into meaningful visual and haptic feedback. The project focuses on accessibility, inclusivity, and intelligent automation using AI and embedded systems.

### Problem Statement

Hearing-impaired individuals face significant challenges in understanding environmental sounds, speech, and emergency alerts. Traditional hearing aids amplify sound but do not provide contextual understanding. There is a lack of affordable, intelligent, AI-driven assistive systems that can interpret sound meaningfully and provide actionable feedback to users.

## Options

Three solution options were considered before selecting the final project direction.

### Basic Sound Alert System

- Description: A simple sound detection system that triggers vibration alerts when sound is detected.

- Advantages: Low development cost, simple implementation, minimal AI complexity.

- Drawbacks: No contextual understanding, no speech recognition, limited real-world usefulness.

### Mobile App-Based AI Assistant

- Description: A mobile-only application using AI models to detect sound and convert speech to text.

- Advantages: No hardware dependency, easier deployment, scalable software model.

- Drawbacks: Limited real-time accuracy, high battery usage, dependency on mobile microphones, reduced reliability.

### AI + Embedded Smart Hearing System (AuralAid)

- Description: An integrated system using MEMS microphones, ESP32-S3, AI models, DSP processing, and a Flutter mobile app to provide real-time contextual sound understanding.

- Advantages: Real-time processing, wearable solution, intelligent feedback, scalable architecture, healthcare impact.

- Drawbacks: Higher technical complexity, hardware dependency, integration challenges.

## Chosen Solution

AuralAid was selected as the final solution because it provides the most complete, impactful, and scalable approach. It combines AI, embedded systems, and mobile technology to deliver a real-world healthcare assistive solution. Despite higher technical complexity, it offers long-term value, innovation, and strong academic and industrial relevance.

## Costs and Benefits

### Duration

Estimated project duration: 9–10 months, including research, design, development, testing, integration, and deployment.

### Benefits Timescale

Initial benefits expected within 3–6 months after system completion through testing, validation, academic evaluation, and demonstration.

### Major Risks

It involves major risks are:

- AI model optimization on low resource hardware

- Hardware-software integration complexity

- Real-time processing limitations

- Testing constraints

### Cost

Project costs are estimated at PKR 200,000, itemized as follows:

- Hardware Components: PKR 70,000
(ESP32-S3, MEMS microphones, vibration motors, sensors, power modules, wearable casing)

- Software Licenses & Tools: PKR 50,000
(AI development tools, model libraries, mobile app frameworks, development environments)

- Development & Integration: PKR 40,000
(Embedded system integration, AI model optimization, mobile app development)

- Testing and Validation: PKR 40,000
(Quality assurance, real-user testing, accessibility testing, system validation)

### Dis-benefits

- High Technical Complexity:
Integration of AI, embedded systems, mobile applications, and real-time processing increases system complexity.

- Longer Development Time for AI Optimization:
Training and optimizing AI models for low-resource hardware requires extensive experimentation and tuning.

- Hardware Dependency:
System performance depends on hardware quality, availability, and reliability.

### Expected Benefits

- Improved Accessibility & Quality of Life:
AuralAid enables hearing-impaired users to understand their environment through AI-based sound interpretation.

- Portfolio & Research Value:
Demonstrates skills in AI, IoT, embedded systems, mobile development, and healthcare technology.

- Social Impact:
Contributes to inclusive technology and assistive healthcare solutions.

- Scalable Platform:
System can be expanded into smart cities, healthcare monitoring, and assistive AI ecosystems.

- Innovation Potential:
Strong foundation for future research, publications, and commercialization.

## Investment Appraisal

### Combined Costs

- Total project cost: PKR 200,000

- Maintenance costs: Estimated at PKR 15,000 annually (updates, bug fixes, AI model improvements)

- Overall financial risk: Low (academic project scope)

- Technical risk: Medium (AI + hardware integration complexity)

### Funding Justification

AuralAid offers long-term academic, social, and technological benefits. The project contributes to healthcare accessibility, AI innovation, and real-world problem solving. It builds strong interdisciplinary skills in AI, embedded systems, IoT, mobile development, and healthcare technology, making the investment highly valuable for student learning, research contribution, and future career development.

The investment of PKR 200,000 is justified due to:
• Strong academic value
• Healthcare impact
• Research potential
• Innovation contribution
• Portfolio development
• Real-world applicability

## Risk Analysis

The following are the identified risks along with their corresponding mitigation strategies.

### Development Delays

Follow modular development with milestone planning, agile sprints, and weekly progress reviews to maintain timeline discipline.

### Budget Constraints

Use open-source AI tools, optimized hardware selection, and cost monitoring with phased spending.

### Technical Challenges in AI & Hardware Integration

Early prototyping, lightweight AI models, faculty mentorship, and continuous integration testing.

### User Acceptance and Reliability

Real-user testing, accessibility feedback loops, UI/UX refinement, and reliability testing in real environments.

## Cost Benefit Analysis

The Cost-Benefit Analysis (CBA) assesses the financial, technical, and social advantages of proceeding with AuralAid by comparing potential solutions and quantifying their benefits and costs. The purpose is to ensure that the investment aligns with both strategic objectives and social impact goals.

### Basic Sound Alert System (Option 1)

1. Define Problem and Objectives

- Problem: Limited usefulness due to lack of AI intelligence.

- Objective: Provide basic sound detection with vibration alerts

2. Identify Costs and Benefits

Costs (Per Year):

- Basic hardware

- Simple microcontroller

- Minimal software

Benefits (Per Year):

- Basic safety alerts

- Low maintenance cost

3. Monetary values of Costs and Benefits

Table 3: Monetary Values for Option 1

| Category | Description | Value (PKR) |
| --- | --- | --- |
| Hardware Components | Basic microcontroller and sensors | 70,000 |
| Software Tools | Basic development tools | 15,000 |
| Integration | Simple system integration | 10,000 |
| Testing | Basic testing | 20,000 |
| Total Costs |  | 115,000 |
| Safety Value | Basic alert system value | 90,000 |
| Accessibility Impact | Basic assistive benefit | 40,000 |
| Service Potential | Limited service usability | 30,000 |
| Total Benefits |  | 160,000 |

4. Calculate PV of Costs and Benefits

Table 4: PV for Option 1

| Year | Cost (PKR) | Benefit (PKR) | PV of Cost (PKR) | PV of Benefit (PKR) |
| --- | --- | --- | --- | --- |
| 1 | 115,000 | 160,000 | 109,523.81 | 152,380.95 |
| 2 | 115,000 | 160,000 | 104,308.39 | 145,124.72 |
| 3 | 115,000 | 160,000 | 99,341.32 | 138,213.07 |
| 4 | 115,000 | 160,000 | 94,610.78 | 131,631.50 |
| 5 | 115,000 | 160,000 | 90,105.50 | 125,363.34 |

5. Calculate Total PV of Costs and Benefits

- Total PV of Costs = 497,889.80 PKR

- Total PV of Benefits = 692,713.58 PKR

6. Calculate NPV

- NPV = 194,823.78 PKR

### Mobile AI Hearing App (Option 2):

1. Define Problem and Objectives

- Problem: Limited reliability without dedicated wearable hardware.

- Objective: Provide AI-based sound recognition via mobile platform only.

2. Identify Costs and Benefits

Costs (Per Year):

- AI model development

- Cloud services

- App development

- Testing & deployment.

Benefits (Per Year):

- AI-based accessibility

- Software scalability

- Service monetization potential

3. Monetary values of Costs and Benefits

Table 5: Monetary Values for Option 2

| Category | Description | Value (PKR) |
| --- | --- | --- |
| AI Development | Model training and optimization | 120,000 |
| Cloud Services | AI hosting and processing | 60,000 |
| App Development | Mobile application development | 50,000 |
| Testing & QA | System testing and validation | 40,000 |
| Total Costs |  | 270,000 |
| AI Services | AI-based assistive value | 200,000 |
| Accessibility Services | Healthcare support value | 120,000 |
| Scalability Value | Expansion potential | 60,000 |
| Total Benefits |  | 380,000 |

4. Calculate PV of Costs and Benefits

Table 6: PV for Option 2

| Year | Cost (PKR) | Benefit (PKR) | PV of Cost (PKR) | PV of Benefit (PKR) |
| --- | --- | --- | --- | --- |
| 1 | 270,000 | 380,000 | 257,142.86 | 361,904.76 |
| 2 | 270,000 | 380,000 | 244,897.96 | 344,671.20 |
| 3 | 270,000 | 380,000 | 233,236.15 | 328,258.28 |
| 4 | 270,000 | 380,000 | 222,129.67 | 312,626.93 |
| 5 | 270,000 | 380,000 | 211,552.07 | 297,740.89 |

5. Calculate Total PV of Costs and Benefits

- Total PV of Costs = 1,168,958.71 PKR

- Total PV of Benefits = 1,645,202.06 PKR

6. Calculate NPV

- NPV = 476,243.35 PKR

### AuralAid – AI Smart Hearing System (Chosen Option):

1. Define Problem and Objectives

- Problem: Complexity of AI + hardware + real-time processing integration.

- Objective: Develop a complete intelligent assistive hearing ecosystem.

2. Identify Costs and Benefits

Costs (Per Year):

- Hardware system

- Embedded systems

- AI model development

- Mobile application

- Testing & validation

Benefits (Per Year):

- Healthcare accessibility

- Assistive technology value

- Research contribution

- Scalability

- Commercialization potential

3. Monetary values of Costs and Benefits

Table 7: Monetary Values for Chosen Option

| Category | Description | Value (PKR) |
| --- | --- | --- |
| Hardware System | Wearable device & components | 70,000 |
| AI Development | Model training and optimization | 60,000 |
| Software Tools | AI tools and app frameworks | 40,000 |
| Integration | System integration | 30,000 |
| Testing & Validation | QA and real-user testing | 30,000 |
| Total Costs |  | 230,000 |
| Healthcare Value | Assistive healthcare impact | 160,000 |
| Accessibility Value | Social inclusion impact | 100,000 |
| Research Value | Academic and research contribution | 60,000 |
| Scalability Value. | Expansion potential | 40,000 |
| Total Benefits |  | 360,000 |

4. Calculate PV of Costs and Benefits

Table 8: PV for Chosen Option

| Year | Cost (PKR) | Benefit (PKR) | PV of Cost (PKR) | PV of Benefit (PKR) |
| --- | --- | --- | --- | --- |
| 1 | 230,000 | 360,000 | 219,047.62 | 342,857.14 |
| 2 | 230,000 | 360,000 | 208,616.78 | 326,530.61 |
| 3 | 230,000 | 360,000 | 198,682.65 | 311,934.87 |
| 4 | 230,000 | 360,000 | 189,221.57 | 297,080.83 |
| 5 | 230,000 | 360,000 | 180,211.02 | 283,886.51 |

5. Calculate Total PV of Costs and Benefits

- Total PV of Costs = 995,779.64 PKR

- Total PV of Benefits = 1,562,289.96 PKR

6. Calculate NPV

- NPV = 566,510.32 PKR

## Interpretation of CBA

AuralAid is the most viable and impactful option with the highest Net Present Value (NPV) and the strongest social, healthcare, and technological return on investment.

Unlike basic or app-only solutions, AuralAid delivers:
• Real-world healthcare impact
• Assistive technology value
• Research and innovation contribution
• Scalability potential
• Commercialization readiness

This makes AuralAid the optimal choice for a project focused on healthcare innovation, social impact, long-term sustainability, and real-world applicability, not just financial profitability.

________________________________________________

___________________________________________