# SOFTWARE PROJECT MANAGEMENT

# STATEMENT OF WORK (SOW)

# For

# AuralAid: Adaptive AI Hearing with Contextual Understanding

## Prepared By

Section Name: B

| Student Name | Registration No |
| --- | --- |
| Ayesha Nazir | 22-SE-079 |
| Hamza Moeen | 22-SE-025 |

Submitted To:
Mr. Junaid Ali Khan

DEPARTMENT OF COMPUTER SCIENCE
BS SOFTWARE ENGINEERING PROGRAM
HITEC UNIVERSITY TAXILA

Contents

SOFTWARE PROJECT MANAGEMENT	1

STATEMENT OF WORK (SOW)	1

For	1

AuralAid: Adaptive AI Hearing with Contextual Understanding	1

Prepared By	1

1. Statement of Work	2

1.1 Introduction	2

1.2 Scope of Work	3

1.3 Location	3

1.4 Schedule	3

1.5 Deliverables	4

1.6 Milestones	4

1.7 Tasks	4

1.8 Standards and Testing	4

1.9 Define Success	5

1.10 Requirements	5

1.12 Payments	5

1.13 Closure	5

## 1. Statement of Work

The Statement of Work (SOW) defines the scope, objectives, deliverables, timeline, and responsibilities for the AuralAid project. This document ensures alignment between stakeholders and provides a structured framework for planning, execution, and evaluation of the project.

### 1.1 Introduction

AuralAid is an AI-powered smart hearing aid system designed to improve speech clarity, provide real-time captions, detect emotions in speech, and generate safety alerts for high noise levels. Unlike traditional hearing aids that only amplify sound, AuralAid focuses on contextual understanding and accessibility using low-cost hardware and intelligent software techniques.

#### Table 1: Project Name

| Field | Description |
| --- | --- |
| Project Name | AuralAid: Adaptive AI Hearing with Contextual Understanding |

#### Table 2: Stakeholder Contact

| Role | Name | Contact |
| --- | --- | --- |
| Sponsor | HITEC University Taxila | (+92) 051 4908146 |
| Supervisor | Mr. Junaid Ali Khan | HITEC University |
| Project Manager | Ayesha Nazir | 22-SE-079 |
| Team Member | Hamza Moeen | 22-SE-025 |
| Stakeholders | Hearing-impaired users, Supervisor, Evaluators | — |

Background of Project
Hearing impairment affects millions worldwide, yet advanced hearing aids remain expensive and inaccessible in developing regions. Most existing solutions focus solely on amplification and perform poorly in noisy environments. Recent advancements in AI, DSP, and embedded systems enable intelligent hearing assistance at lower costs. AuralAid aims to leverage these technologies to provide an affordable, feature-rich solution.

Purpose of Project
The purpose of the AuralAid project is to design and develop a low-cost, AI-enabled hearing assistance system that enhances communication, safety, and situational awareness for hearing-impaired users through real-time captions, emotion detection, and noise alerts.

### 1.2 Scope of Work

#### Table 5: Scope

| Item | To Be Done | Resources Needed | Outcome | Time Involved | General Steps |
| --- | --- | --- | --- | --- | --- |
| Item #1 | Audio acquisition & preprocessing | ESP32-S3, MEMS Mic | Clean audio stream | 1 month | Audio capture, filtering |
| Item #2 | Noise reduction & DSP | ESP-DSP, C/C++ | Improved speech clarity | 1.5 months | Implement DSP filters |
| Item #3 | Speech-to-text integration | AI models, Mobile App | Real-time captions | 1.5 months | STT integration |
| Item #4 | Emotion detection | ML models | Emotion indicators | 1 month | Model training & testing |
| Item #5 | Noise safety alerts | Sound sensors | User alerts | 0.5 month | Threshold detection |
| Item #6 | Mobile application | Flutter | Caption & alert UI | 2 months | UI & BLE integration |
| Item #7 | System integration | BLE, Firmware | End-to-end system | 1 month | Integration & testing |
| Item #8 | Testing & optimization | Test tools | Stable prototype | 1 month | QA & optimization |

### 1.3 Location

#### Table 6: Locations

| Location | Site Duration |
| --- | --- |
| HITEC University Lab | 8 months |
| Remote Development | 8 months |

### 1.4 Schedule

#### Table 7: Schedule

| Phase | Start Date | Finish Date |
| --- | --- | --- |
| Initiation & Planning | Sep 2024 | Oct 2024 |
| Requirements & Design | Oct 2024 | Dec 2024 |
| Hardware & DSP Development | Jan 2025 | Feb 2025 |
| AI & App Development | Feb 2025 | Mar 2025 |
| Integration & Testing | Mar 2025 | Apr 2025 |
| Finalization & Documentation | Apr 2025 | May 2025 |

### 1.5 Deliverables

#### Table 8: Deliverables

| Deliverable | Objective | Due Date |
| --- | --- | --- |
| Proposal & SOW | Project approval | Oct 2024 |
| SRS & Architecture | Requirements definition | Dec 2024 |
| Hardware Prototype | Functional audio system | Feb 2025 |
| AI & Mobile App | Captions & alerts | Mar 2025 |
| Final Prototype | Fully integrated system | Apr 2025 |
| Documentation | Thesis & manuals | May 2025 |

### 1.6 Milestones

#### Table 9: Milestones

| Milestone | Start | End |
| --- | --- | --- |
| Title Defense | Sep 2025 | Oct 2025 |
| SRS Approval | Oct 2025 | Dec 2025 |
| DSP Completion | Jan 2026 | Feb 2026 |
| AI Integration | Feb 2026 | Mar 2026 |
| Final Evaluation | Apr 2026 | May 2026 |

### 1.7 Tasks

#### Table 10: Tasks

| Task | Duration | Responsible |
| --- | --- | --- |
| Feasibility Study | 3 days | Ayesha Nazir |
| SOW & Proposal | 4 days | Hamza Moeen |
| Requirement Analysis | 7 days | Whole Team |
| DSP Development | 30 days | Hamza Moeen |
| AI Model Integration | 25 days | Ayesha Nazir |
| Mobile App Development | 35 days | Whole Team |
| Testing & QA | 30 days | Whole Team |
| Documentation | 60 days | Ayesha Nazir |

### 1.8 Standards and Testing

#### Table 12: Standards and Testing

| Test Type | Responsibility | Due Date |
| --- | --- | --- |
| Unit Testing | Team | Feb 2025 |
| Integration Testing | Team | Mar 2025 |
| Performance Testing | Team | Apr 2025 |
| Usability Testing | Users | Apr 2025 |

### 1.9 Define Success

- Accurate real-time captions

- Improved speech clarity in noisy environments

- Reliable noise alerts

- Positive supervisor and user feedback

- On-time project completion

### 1.10 Requirements

#### Table 14: Requirements

| Category | Details |
| --- | --- |
| Hardware | ESP32-S3, MEMS microphones, smartphones |
| Software | Arduino IDE, Flutter, TensorFlow Lite |
| Tools | GitHub, Figma, Jira |

### 1.12 Payments

#### Table 16: Payments

| Vendor | Cost | Due |
| --- | --- | --- |
| Hardware Components | PKR 30,000 | During development |

### 1.13 Closure

#### Table 17: Closure

| Document | Signed Off |
| --- | --- |
| Final Report | Supervisor |
| Prototype Approval | Evaluators |
| Documentation | Project Manager |